	Part Name	Modifications Made	R & D Tested	Cluster / Tested	Qty	Changes needed	Print Time
1	Y Corner Left	Modified Rod Hole Size, re-added holes to sides for attachment, added recess for easier foot assembly	√	√	2		t1.4 / m1.6
2	Y Corner Right	Modified Rod Hole Size, re-added holes to sides for attachment, added recess for easier foot assembly	√	√	2		t1.4 / m1.6
3	Bed Mount Table	Increased Gap Mating to Bed Mount Chassis by 1mm	√	√	4		t-2.6 / m3.0
4	Bed Mount Chassis	Decrease boss/guide into extrusion	√	√	4		t2.4 / m3.0
5	Feed Tube Spinner	Should be good to go	√	√	1		t1.6 / m2.2
6	Y Motor Mount	Should be good to go	√	√	1		t1.3 / m1.5
7	Wiper Mount	Should be good to go	√	√	1		t1.7 / m1.8
8	Y Belt Mount	Tabs built up to reduce likelihood of breaking	√	√	1	need changes to M2 insert holes	t2.3 / m2.2
9	Spool Arm	Should be good to go	√	√	1		t1.5
10	Bearing Holder, Bed		√	√	4		t0.9 / m1.4
11	X Carriage	Should be good to go, lines added	√	√	1		t2.2 / m2.5
12	Z Upper	Modified height of bearing boss and id for easier press in, increase hole size for rod insertion	√	√	2		t2.1
13	Dual Fan Hextruder Mount		√	√	1		t2.3 / m2.6
14	Bed Corner		√		4	R&D testing
15	Tippy Feed Tube Holder	Mirroring for space, 0.5m is correct file	√	√	1		t1.0 / m1.5
16	Z Carriage Motor		√	√	1	cone fix for Olive	t3.4 / m3.0
17	Z Carriage Idler		√	√	1	cone fix for Olive	t2.9 / m2.7
18	Z Lower Left		√	√	1		t2.8
19	Z Lower Right		√	√	1		t2.8
20	Z Min Switch Mount		√	√	1		m2.4
21	Electronics Case Mount		√	√	4		t1.7 / m1.9
22	LCD Bezel		√	√	1		t1.3
23	LCD Knob	G2g	√	√	1	top layer design or style TBD	m1.1
24	X Carriage Guide		√	√	1		m1.5
25	Y Bearing Mount		√	√	1	manifold issue fix for Olive	t1.5 / m1.9
26	Double Bearing Holder for 12mm rod	Hole size increased to 11.45mm ID	√	√	1		t1.5 / m2.3
27	Single Bearing Holder for 12mm rod	Hole size increased to 11.45mm ID	√	√	1	need print times
28	Fan Duct Left		√	√	1		t1.1 / m1.3
29	Fan Duct Right		√	√	1		t1.1 / m1.3
30	Heat sink fan duct		√	√	1		t0.9 / m1.1
31	SD card bezel	Use 11x version	√	√	1		m1.1
32	Interconnect Housing		√	√	1		t2.0

	EXISTING
1	Wade Exruder Body	No changes needed	√	√	1		1.8 hrs
2	Wade Reloaded Bearing Washer	No changes needed	√	√	1
3	Large Herringbone	No changes needed	√	√	1
4	Small Herringbone	No changes needed	√	√	1
5	Wade Reloaded Idler	No changes needed	√	√	1
6	Extruder Latch	No changes needed	√	√	1
7	LCD Spacer		√	√	1

please alter the freecad and .stl files to the proper name. there are discrepancies between this sheet and the files inside /printed_parts - stan 12/17/2015